Nexus-V Phase 6 Bring-Up Run 001

Canonical repository unification, static audit, and first toolchain bridge execution
Generated: 2026-06-03 16:02 UTC

# 1. Executive Result

Result: partial pass. The canonical source tree was assembled, filelist consistency was checked, major hardware-plan capability files were present, and the NVASM full-system program successfully lowered into NVIR/NVOBJ/RTL-vector artifacts. Real SystemVerilog compilation was not executed because this container does not include Verilator, Icarus Verilog, Questa, VCS, or XSIM.

| Check | Result |
| --- | --- |
| Canonical repository created | PASS |
| Canonical SystemVerilog filelist generated | PASS |
| Static source audit | PASS |
| Blocking static issues | 0 |
| 06_full_system_ai_versioned_secure.nvasm toolchain lowering | PASS |
| Generated NVIR/NVOBJ/RTL vectors | PASS |
| SystemVerilog lint/simulation | NOT RUN - simulator unavailable |

# 2. Repository Layout Created

Created canonical repository root: /mnt/data/nexus_v_canonical_repo_v0_1

nexus_v_canonical_repo_v0_1/
├─ rtl/
│  ├─ phase0/
│  ├─ rsm_phase1/
│  ├─ rsm_rollback/
│  ├─ aegis_phase1/
│  ├─ topology_phase3/
│  ├─ tensor_phase4/
│  ├─ quantum_phase5/
│  └─ integration/
├─ tb/
├─ toolchain/
├─ programs/
├─ schemas/
├─ scripts/
├─ generated/
└─ reports/

# 3. Hardware-Plan Capability Presence

| Capability file | Status |
| --- | --- |
| phase0_core | present |
| rsm_controller | present |
| rsm_rollback | present |
| aegis_enclave | present |
| topology_fabric | present |
| tensor_npu | present |
| quantum_domain | present |
| soc_top | present |
| soc_tb | present |
| full_program | present |

# 4. Static Audit Results

Filelist entries: 62

Packages detected: 8

Modules detected: 54

Blocking issues: 0

Warning: No SystemVerilog simulator/linter found in the container; simulator execution skipped.

# 5. Toolchain Bridge Result

The full-system assembly program was processed through the NVISC toolchain bridge after patching the parser to skip directive block bodies such as .policy { ... } during v0.1 lowering.

| Generated artifact | Size |
| --- | --- |
| 06_full_system_ai_versioned_secure.nvir.json | 22612 bytes |
| 06_full_system_ai_versioned_secure.nvobj | 2380 bytes |
| 06_full_system_ai_versioned_secure.rtl_vectors.json | 11574 bytes |

# 6. Next External Compile Command

cd nexus_v_canonical_repo_v0_1
verilator --lint-only -sv -f filelist.f --top-module tb_nexus_v_soc

# 7. Known Limitation

This run is not a claim that the SoC RTL compiles in a commercial or open-source HDL simulator. It is a source-tree unification and static bring-up pass. The next hard gate is real Verilator/Questa/Vivado compilation and the correction of the first actual compiler error list.

# 8. Immediate Next Actions

Run Verilator lint using filelist.f on a local machine with SystemVerilog tooling installed.

Fix first-order package/import/port-width/module-signature errors.

Run the smoke testbench tb_nexus_v_soc.

Compare generated RTL vectors against observed SoC trace.

Promote the first passing simulation log into the regression report.